# ITS Opportunity Assessment Work Brief

1. Work Identification

Work Title: Opportunity Assessment – <Project / Capability Name>

Work Type: Definition Work
Work Classification: Project

Outcome Owner:
Accountable for the outcome and realization of value. This role formally accepts success.

Delivery Owner:
Accountable for execution. Ensures the work progresses, completes, and formally closes.

Decision Maker:
Holds decision authority to approve, defer, or reject this work and accept associated risk.

2. Problem, Outcome & Success

Problem Statement

What is not working today? What decision, risk, or capability gap prompted this request?

Outcome Statement

A complete, shared, decision-ready opportunity assessment exists so key stakeholders can make an intentional decision and the delivery team has a clear, unambiguous understanding of what would need to be delivered if approved.

Success Criteria

- The problem and drivers are clearly understood and agreed.

- Stakeholders can clearly state what problem is being solved and why it matters.

- The team can clearly articulate what is in scope, what is out of scope, and what “done” would mean.

- Viable solution options and trade-offs are understood, compared, and documented.

- Scope boundaries are explicit, testable, and agreed.

- Major risks (security, privacy, operational, financial) are visible, understood, and owned.

- A clear recommendation and decision rationale is recorded.

3. Objectives & Scope

What problem are we solving — and what are we explicitly not solving?

Objectives

What needs to be clarified or validated?

In Scope

- Clarify business / project / request objectives

- Assess current state

- Identify and evaluate potential high-level options (no detailed design)

- Identify risks, constraints, and dependencies

- Produce a recommendation and decision package

Out of Scope

- Detailed solution design

- Build, configuration, or implementation

- Vendor outreach, demos, or proposals

- Delivery planning or scheduling

Assumptions / Constraints

Assumptions, constraints, and assessment limits that shape how this opportunity assessment will be conducted. Anything not written here is out of scope.

Examples:

- Findings will rely on interviews and existing documentation, not new data extraction

- Assessment will conclude at the agreed timebox even if some questions remain

- Unanswered questions will be documented as known gaps or risks, not pursued further

4. Tangible Deliverables

| Deliverable | Description | Acceptance Evidence |
| --- | --- | --- |
| Problem & Value Definition | Clear articulation of the problem and why it matters | Reviewed and accepted |
| Desired Outcome & Success Measures | What success would look like if delivered | Explicit and measurable |
| Current State Assessment | Existing tools, processes, and gaps | Documented findings |
| High-Level Options Analysis | Viable approaches with pros and cons | Comparison matrix |
| Functional Capabilities Outline (High-Level) | Outcome-oriented capabilities the solution must provide (what, not how) | Capability list reviewed and agreed |
| High-Level Architecture | Conceptual (non-detailed) view | Diagram / narrative |
| Risk Summary – Data / Security | Data privacy, access, compliance, operational risks (not delivery risks) | Explicit risk notes |
| Impact Assessment | Affected users, systems, and processes | Stakeholders and systems identified |
| Support & Operational Implications | Support model, training, tooling, monitoring impacts | Potential changes identified |
| Cost & Effort Assessment | Rough order-of-magnitude estimates | Assumptions stated |
| Cost of Inaction (Status Quo Impact) | Business, operational, financial, and risk impact of not proceeding | Impact narrative and assumptions |
| Future State Comparison (Before / After) | Clear comparison of current state versus expected future state if approved | Before/after narrative or table |
| Recommendation | Preferred option with rationale | Decision-ready summary |
| Presentation Package (Decision Pack) | Consolidated, decision-ready summary for leadership review | Slides or briefing pack delivered |

Recommendation Guidance (Required)
The recommendation must be explicit, evidence-based, and decision-oriented.

Good Recommendation Examples:

- “Proceed with Option B now, defer Option C. Option B best meets the required capabilities, reduces operational risk, and fits within current capacity, with acceptable security trade-offs.”

- “Do not proceed at this time. The cost of inaction is acceptable, key risks cannot be mitigated, and required stakeholders are unavailable.”

Poor Recommendation Examples (Not Acceptable):

- “Option A seems best.”

- “Further analysis is needed.”

- “All options have pros and cons.”

Rule: A recommendation must always conclude with one of the following:

- Proceed (approve to move to Delivery)

- Defer (with stated conditions or triggers)

- Do Not Proceed

Functional Capabilities Outline – Guardrails (Required)
The Functional Capabilities Outline must describe what the solution must be able to do to achieve the outcome, without prescribing design or technology choices.

Good Capability Examples:

- “Support role-based access to financial records.”

- “Enable audit logging for critical data changes.”

- “Allow authorized users to submit and track requests.”

Poor Capability Examples (Not Acceptable):

- “Implement RBAC using Azure AD groups.”

- “Build a React-based dashboard with three tabs.”

- “Use Vendor X to manage user authentication.”

Rules:

- Capabilities must be outcome-oriented and technology-agnostic

- No workflows, screens, data models, or implementation detail

- No more than one page unless explicitly approved

- Capabilities must be sufficient to compare options, not to start build work

5. Stakeholders

Key Stakeholders Consulted

These are the required stakeholders that need to be consulted and be available for the opportunity assessment

- Stakeholder – Role

- Stakeholder – Role

Stakeholders Not Consulted, and Why

- Stakeholder – Role – Reason

Resource Availability

Availability of assessors and subject-matter experts. Any reliance on specific individuals that could slow or limit assessment quality?

7. Closure Definition

What must be true before this work can be formally closed?

Closure Requirements

- All listed deliverables are completed and reviewed

- Recommendation is explicitly stated

- Deliverables are presented to decision makers

- A decision is formally recorded

Acceptance Authority:
Closure Date:

8. Definition Work Authorization

Decision to Perform Opportunity Assessment (Definition Work)

Decision Being Requested:
Approve / Defer / Reject performing Opportunity Assessment (Definition Work) for <Project / Capability Name>.

Decision Context:
This decision authorizes time and capacity for assessment only. It does not authorize delivery or implementation.

Capacity & Dependency Notes:
Impacts, trade-offs, prerequisites.

Decision Record:

- ☐ Approved to perform Opportunity Assessment

- ☐ Deferred

- ☐ Rejected

Decision Rationale:

10. Key Questions to Be Answered

These questions define what this opportunity assessment must answer to be considered decision-ready. The starter set should be adjusted, removed, or expanded based on the nature of the opportunity.

Starter Question Set (adjust as needed):

- What problem are we solving, and who is affected?

- What capability, risk, or outcome is currently missing or inadequate?

- What happens if we take no action in the next 12–24 months?

- What viable options exist at a high level?

- What materially differentiates these options?

- What are the major risks, constraints, or dependencies?

- What assumptions must hold true for each option to succeed?

- What would success look like if this proceeds?

- What findings or conditions would clearly justify not proceeding?